|  |  |
| --- | --- |
| **Date:** | 27/08/2019 – Tuesday (Week 2) |
| **Time:** | 14:50 |
| **Venue:** | SIS CR B1-1 |
|  |  |
| **Attendees:** | Agnes, Glen, Kwan Yang, Mary, Shourya |
|  |  |
| **Agenda:** | 1. Plan for what to do till 3th Sept 2019 |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  | **Due Date** |
| 1 | Do up login page | Glen & Mary | 29 Aug |
| 2 | Design of login page UI | Agnes | 2 Sept |
| 3 | Prepare Test Cases | Shourya | 2 Sept |
|  |  |  |  |

The meeting was adjourned at 3.15 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Glen

Vetted and edited by,

**Mary Theresa Heng**