|  |  |
| --- | --- |
| **Date:** | 23-09-2019 – Monday (Week 6) |
| **Time:** | 10 AM |
| **Venue:** | SIS GSR 3-5 |
| **Iteration:** | **1** |
| **Attendees:** | **Mary, Agnes, Kwan Yang, Glen, Shourya** |
|  |  |
| **Agenda:** | 1. Scheduling  2. Critical Path Analysis  3. Testing Plan |

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  | **Due Date** |
| 1 | Test Cases for Bidding Round 1 | Shourya | 29 Sept |
| 2 | Login Authentication | Kwan Yang | 29 Sept |
| 3 | Bidding for a section (1) | Glen and Mary | 29 Sept |
| 4 | UI Design (front-end) for bidding page | Agnes | 29 Sept |

The meeting was adjourned at 12 pm. These minutes will be circulated and adopted if there are no amendments reported in the next three days.

Prepared by,

Shourya Goenka

Vetted and edited by,

**Glen See**